# Lumen Ridge Orchard Co-op: Cold-Storage Plan

A fictional planning document created for the VisionaryX demo. All names, figures and dates are invented.

# Purpose

The new cold-storage building will keep up to 900 tonnes of apples at 1 to 3 °C, so members can sell into the spring market instead of at harvest-time prices.

# Schedule

Groundworks start in March 2026. The building is due to open on 1 September 2026, in time for the 2026 harvest.

| Stage | Target date |
| --- | --- |
| Groundworks | March 2026 |
| Cooling system installed | July 2026 |
| Opening | 1 September 2026 |

# Budget

The approved budget is 600,000 credits: 410,000 for the building, 150,000 for the cooling system and 40,000 contingency.

# Contacts

Project lead: Anaya Brightwater. Contractor: Fernhill Build & Cool Ltd.